Here is your Agile Sprint Planning customized for:

💳 Online Payments Fraud Detection using Machine Learning

🚀 Sprint 1

Epic 1: Data Collection

- USN1: Collecting Online Payment Fraud Dataset → Story Point: 2

- USN2: Loading Dataset into Python Environment → Story Point: 1

Epic 2: Data Preparation

- USN3: Handling Missing Values → Story Point: 3

- USN4: Encoding Categorical Variables (Transaction Type) → Story Point: 3

- USN5: Removing Irrelevant Columns & Handling Data Imbalance → Story Point: 3

Epic 3: Model Development

- USN6: Splitting Data (Train-Test Split) → Story Point: 2

- USN7: Training Machine Learning Models (Random Forest / XGBoost) → Story Point: 4

✅ Total Story Points in Sprint 1

= 2 + 1 + 3 + 3 + 3 + 2 + 4
= 18 Story Points

🚀 Sprint 2

Epic 4: Model Evaluation & Optimization

- USN8: Model Evaluation (Accuracy, Precision, Recall, F1-Score) → Story Point: 3

- USN9: Hyperparameter Tuning → Story Point: 4

Epic 5: Visualization

- USN10: Fraud vs Non-Fraud Visualization (Bar Chart) → Story Point: 2

- USN11: Correlation Heatmap → Story Point: 3

Epic 6: Deployment

- USN12: Saving Trained Model (.pkl File) → Story Point: 2

- USN13: Building Flask Web Application → Story Point: 5

- USN14: Integrating Model with Web App → Story Point: 4

Epic 7: Documentation

- USN15: Writing Project Report & Documentation → Story Point: 4

✅ Total Story Points in Sprint 2

= 3 + 4 + 2 + 3 + 2 + 5 + 4 + 4
= 27 Story Points

📊 Velocity Calculation

- Sprint 1 = 18 Story Points

- Sprint 2 = 27 Story Points

- Total Story Points = 45

- Number of Sprints = 2

🔹 Velocity = 45 ÷ 2 = 22.5 ≈ 23 Story Points per Sprint

🎯 Final Summary (For PPT)

- Sprint 1 focused on Data Preparation & Model Training

- Sprint 2 focused on Evaluation, Deployment & Documentation

- Average Team Velocity = 23 Story Points per Sprint

If you want, I can also create:

- 📋 Product Backlog Table

- 📊 Burndown Chart

- 🧠 Scrum Roles & Responsibilities

- 📄 Complete Agile Documentation

Tell me what you need next 👍